# STLC – Software Testing life cycle

Test plan

| What You need | Activities | Responsibility | Output |  |
| --- | --- | --- | --- | --- |
| Project Plan FRS SRS | - Identify the Resources - Team Formation - Test Estimation - Write the Test Plan - Review The Test plan | Lead Create the test Plan 70% Test Manager Reviews (20%) Testers (10%) | The actual Test Plan |  |

Test Design

| What You need | Activities | Responsibility | Output |  |
| --- | --- | --- | --- | --- |
| - Project Plan - FRS/CSR/SRS - Test Plan - Design Document - Use Cases | Design test Scenario Designing test Cases Traceability Matrix Test Data Design Test Case Review Test case Sign off | Test Engineer(70%) Test Lead (30%) | Test Case Document Traceability Matrix Document |  |

Test Execution

| What You need | Activities | Responsibility | Output |  |
| --- | --- | --- | --- | --- |
| Functional Requirement Test Plan Test Case Document Build from the Dev | Executing test Cases Test Report Identify Defect | Test Engineer(90%) Test Lead(10%) | Status Report/Test Report |  |

Defect Reporting

| What You need | Activities | Responsibility | Output |  |
| --- | --- | --- | --- | --- |
| Test Report Test Case | Defect Reporting Report to Developer | Test Engineer(90%) Lead (10%) | Defect Report |  |

Bug triage

Bug triage is a systematic process for reviewing, classifying, and prioritizing reported bugs in software development:

Test Clouser --- Closed--- (Done) There is a definition of Done in testing

| What You need | Activities | Responsibility | Output |  |
| --- | --- | --- | --- | --- |
| Test Report Defect Report Test Plan | Anmalyze test Report Analyze Bug Report Evaluation With Exit Criteria | Test Manager 70% Engineer 30% | Test Summary Report |  |