# Story Point:

It is used in agile development to estimate the effort needed to complete a user story. We measure complexity, Uncertainty and effort rather than just time.

Time estimation of Story point:

If the sprint is 2 weeks – 10 working days

If the sprint is 4 weeks - 20 working days

| Story Point | Equivalent Time Effort |
| --- | --- |
| 1 St Point | 0.5 – 1 Day |
| 2 St Point | 1 - 2 Days |
| 3 St Point | 2 - 3 Days |
| 5 St Point | 3 – 5 Days |
| 8 St Point | 5 – 10 Days Work |
| 13+ Point | Needs to break it down |
| It’s a Fibonacci series | 0+1, 1+1, 2+1, 3+2, 5+3 |

# Agile Ceremonies :

| Event | Purpose | Who Stays | What’s Done |
| --- | --- | --- | --- |
| Sprint Planning Before each Sprint Starts Duration: 2-3 Hours | Define the scope and the goal of the sprint. We plan the work of the next sprint | 1: Scrum Master 2: Product Owner 3: Development Team 4: Test Team | Identify the stories from the product backlog. Defines the acceptance criteria We estimate Story points Task is assigned |
| Daily Stand up Every day – every 24 hours Duration: 15-20 | Team Sync on progress, Blockers and next steps | 1: Development Team 2: Testing Team 3: Scrum Master | What we have done Yesterday What we will be working on Today Is there any blocker or impediment need to be addressed Round the robin: Sequential meeting Style Popcorn Style: non sequential style Parking lot Items: issues and topic that arises during the meeting Not immediately. Discussion later |
| Sprint Review End of the sprint 1-2 hours meeting | Demo the work done to the client -> to get the feedback | Development Team Testing team Scrum Master Product Owner Stakeholders Clients | Demo the software/unit We show them the test result. We talk about Defect found in the sprint. Critical defects. We discuss if all the acceptance criteria has been met. |
| Sprint Retrospective End of Each Sprint 1 Hour meeting | Improve from the previous Sprints Learning | Product Owner Scrum Master Development Team Testing team | What went well What went wrong How to Improve the next sprint |
| Backlog refinement (grooming) When: mid Sprint We have this meeting How long: 1-2 hours meeting | Refine / review / Prioritize work. stories | Product Owner Development Team Testing team Scrum Master | We break down large stories We prioritize work We reevaluate the effort – Story point |
| Bug Triage Meeting 30 min – 1 hour meeting Weekly, As needed | Prioritize and assign defects/bugs bases the impact, Urgency, priority, severity | Scrum Master Development team Testing team Product owner | Determine if a bug needs immediate fix or should be on the backlog, we review open defect Prioritize high Impact bug |
| Test Plan review Meeting 1-2 Hours Meeting Before Sprint Starts | Discuss the testing approach for specific sprint / module that’s being developed | QA Team Dev team, Product owner | We review if we will do only manual. Or automation, we understand and define scenarios We decide if any non functional testing should be done. |
| Release Readiness Meeting Before Release 2-3 hours meeting | Ensure the product us ready for deployment | QA DEV Dev OPS PO SCRUM TEAM | If our software is production ready or not. We check % of off Test Passed Defect resolution Rollback plan: |

Hot Fix: not permanent

Patching:   create a small script, or update.. if we install that. Software works fine

SAFe

# Master Test Plan vs Test Plan: